## Slide 1: Assessment 1 – Planning
Dr Becky Allen
Becky.allen@sunderland.ac.uk
PROM02: Computing Master’s Project

## Slide 2: Objectives
In this session we will cover:
  What is the planning review?
  How does it relate to the project proposal?
  What does it consist of?
  How to complete the project schedule
  Completing the evaluation plan
  What is SEPLi?

## Slide 3: Overview
Assessment 1 – Planning is worth 10%
Planning Review Submission Marks
  Section 1 : Terms of Reference – 50%
  Section 2: Project Schedule – 20%
  Section 3 : Evaluation Plan – 10%
  Section 4 : SEPLi – 20%
    Social, Ethical Professional and Legal issues
Each section has an assigned word limit

## Slide 4: Section 1: Terms of Reference – (50%)
1.1 Project Title
  Clear and understandable
  Describes the project
  Look at the title of research papers for inspiration
1.2 Project Overview
  Aim/s
    What do you intend to do / achieve overall in your project.
    Must incorporate research and practice.

## Slide 5: Section 1: Terms of Reference – (50%)
1.2 Project Overview continued
  Objectives
    Between 5 – 8 bulletpoints
    SMART (Specific, Measurable, Achievable, Realistic, Time-Bound)
    Identify what you want to achieve and the related deliverables
    Objectives should be linked to the aim/s and your research question
    You will be evaluating your overall project against these objectives
  Research Question
    Must be a question and must be answerable through:
      Proposed literature focus
      Practical work
      Exploration / activities you undertake in your project

## Slide 6: Example Research Questions
What are the perceived risks of cloud-based storage systems?
What are the effects of VR and AR integration within the Computer Science classroom?
Which AI techniques are currently used in breast cancer detection and can they improve diagnostic accuracy?

## Slide 7: Section 1: Terms of Reference (50%)
1.2 Project Overview continued
  Practical Outcome
    Up to 5 bullet points detailing your practical outputs or key deliverables
    For example: If your main practical outcome is creating software you may have the following outcomes:
      Requirements Analysis
      A range of design specification documents
      An initial prototype
      Testing documentation
      Refined prototype

## Slide 8: Section 1: Terms of Reference (50%)
1.3 Literature Review
  Annotated bibliography of 10 high quality research papers you have read that are relevant to your project.
    Correct citation – Harvard referencing style
    Summary of the paper (in your own words)
    Relevance to YOUR research question
    Relevance to YOUR practical outcome.

## Slide 9: Section 2: Project Schedule – 20%
Section 2.1 Effort
  Tables in the template need to be edited to include your information
    What are the major / main tasks and how will you decompose them?
      How much time do you anticipate spending on each sub-task?
      When do you plan on starting and finishing the tasks?
      What are the outcomes (deliverables) of task
        Deliverables must be tangible and something you can evidence.

## Slide 10: Section 2 : Project Schedule – 20%
Section 2.1 Effort
  Remember to add the deliverables from Table 1: Effort into Table 2 : Deliverables
    They must be the same set of deliverables in each table!
  Use the major task names from Table 1 : Effort to create the first column in Table 4: Outline Schedule / Gantt Chart.
All of the tables in Section 2 should be consistent with major task names, deliverables and timelines

## Slide 11: Section 2 : Project Schedule – 20%
Section 2.2: Deliverables
  Deliverables are the outcomes of your research and practical work
    For example:
      Literature Review in Machine Learning
      Review of algorithms to enable prediction in health datasets
      Dataset selection and cleaning
      Etc.
    Often indicate the ending of tasks
    Consistent nomenclature is important
      Task 1 Deliverable 1 could be D1.1, etc
    Should be added / consistent with the final column of Table 1:Effort
    Consistent with Table 2.4 Outline Schedule

## Slide 12: Section 2: Project Schedule – 20%
Section 2.3 Milestones
  Indicators that there is progress
  A way to identify when you have completed something
  Add milestones in chronological order
  Identify how you will know these have been achieved (evidence)
  Consistent nomenclature and representation
  Remember to include the milestones in Section 2.4 Outline Schedule

## Slide 13: Section 2: Project Schedule – 20%
Section 2.4 Outline Schedule / Gantt Chart
Add the task names from Table 1 into Column 1.
Shade the rows to indicate task length.
Identify where you have milestones and deliverables and add them in.

## Slide 14: Section 3: Evaluation Plan – 10%
Evaluation Plan
  Use the template provided – max 1 page.
  Use your Objectives from Section 1.2 as the first column in the table
  For each objective:
    What was the ‘M’ in your SMART objective?
    How will you know you have succeeded?
    How do you demonstrate objectives reached?
    What evidence will you provide?

## Slide 15: Section 4: Social, Ethical, Professional and Legal Issues – 20%
All projects have Social, Ethical, Professional and Legal Issues.
100 words max per section (4 sections)
Social Considerations:
  Context of your project?
  Sociotechnical concerns?
  Data ethics
Ethical Considerations:
  Recruiting participants?
  Research methodology
Professional Considerations:
  ACM Code of Conduct (https://www.acm.org/code-of-ethics)
  Student / Supervisor relationship
Legal Considerations:
  Legislation such as GDPR and Data Protection Act

## Slide 16: Ethical Approval Process
Ethics applications must go through the University Online Ethics Review System:
https://www.sunderland.ac.uk/more/research/research-governance-integrity/ethics/apply-ethical-review/
Further guidance on this process is available on Canvas  Units  Guidance Documents  Ethics Guidance

## Slide 17: Summary
Detailed, prescriptive assignment
Follow the guidance and use the template provided
Ensure you complete every section
Ensure that you are consistent
  In planning the project
  In the objectives, deliverables, milestones and schedule
Remember to include appendices and references as appropriate
  Harvard referencing style

## Slide 18: Questions?