Faculty of Business and Technology: Programme – MSc Applied Data Science

NAME: Singo Loua

STUDENT NUMBER: 240086608

MODULE CODE:  PROM 02

MODULE TITLE: Computing Master’s Project

MODULE LEADER: Dr. Thomas Thu Yein

SUBMISSION DATE AND TIME: 21/02/2026   at …..

ASSIGNMENT: Planning Review

Academic Misconduct is an offence under university regulations, and this involves:

- Plagiarism – where you use information from another information source (including your previously submitted work) and pass it off as your own. This can be through direct copying, poor paraphrasing and/or absence of citations.

- Collusion – where you work too closely, intentionally, or unintentionally, with others to produce work that is similar in nature. This can be through loaning of materials, drafts or through unauthorised use of a fellow student’s work.

- Asking another person to write your assignment – where you ask another individual or company to complete your work for you, be that paid or unpaid, and submit it as if it were your own.

- Unauthorised use of artificial intelligence – where you use artificial intelligence tools to generate your assignment instead of completing it yourself and/or where you have not been given permission to use artificial intelligence tools by your module leader. Please complete the following declaration around you use of artificial intelligence tools in your assignment.

STATEMENT ON USE OF ARTIFICIAL INTELLIGENCE TOOLS:

- I have used artificial intelligence tools to generate an idea for my assignment:	NO

- I have used artificial intelligence tools to write my assignment for me: 		NO

- I have used artificial intelligence tools to brainstorm ideas for my assignment:	NO

- I have used artificial intelligence tools to correct my original assignment:	NO

DECLARATION

- I understand that by submitting this piece of work I am declaring it to be my own work and in compliance with the university regulations on Academic Integrity.

- I confirm that I have done this work myself without external support or inappropriate use of resources.

- I understand that I am only permitted to use artificial intelligence tools in line with guidance provided by my Module Leader, and I have not used artificial intelligence tools outside this remit.

- I confirm that this piece of work has not been submitted for any other assignment at this or another institution prior to this point in time.

- I can confirm that all sources of information, including quotations, have been acknowledged by citing the source in the text, along with producing a full list of the sources used at the end of the assignment.

- I understand that academic misconduct is an offence and can result in formal disciplinary proceedings.

- I understand that by submitting this assignment, I declare myself fit to be able to complete the assignment and I accept the outcome of the assessment as valid and appropriate.

ANY OTHER COMMENTS FROM STUDENT:

# Faculty of Business &Technology

# School  of Computer Science & Engineering

# PLANNING REVIEW

PROM02 MSc Dissertation Academic Year: 2025/26 Student Name: Singo Loua Student ID 240086608 Email: bi76tf@student.sunderland.ac.uk Programme: MSc Applied Data Science Mode: Full Time Supervisor: Dr. Ming Jiang

# Terms of Reference

## Project Title

Deep Learning and Visual Language Model (VLM) based Real-Time Fighting Detection on Beach Safety Management

## Project Overview

Aim:

To build and evaluate a real-time beach fighting detection system using YOLOv8 combined with a Visual Language Model (VLM) AI agent, incorporating a thermal silhouette privacy-rendering pipeline to anonymise beach subjects, and a natural language chatbot enabling security operators to query and track individuals across live camera feeds.

Objectives:

- By Week 3, synthesise at least 10 papers (2020–2026) covering fighting detection, VLMs (LLaVA/CLIP), AI agents in surveillance, thermal privacy rendering and beach safety systems, producing an annotated bibliography that identifies key research gaps relevant to this project. (D7)

- By Week 5, collect and preprocess 600–1,000 beach and outdoor fighting video clips from UCF-Crime and RWF-2000, apply the thermal silhouette rendering pipeline to anonymise all subjects before training, and produce an annotated dataset with a 70/15/15 train/val/test split. (D10–D11)

- By Week 8, train a YOLOv8 fighting detection model integrated with a VLM AI agent (LLaVA or CLIP) for scene-level reasoning, achieving minimum mAP@0.5 of 0.75 and real-time inference of at least 25 FPS on 720p beach surveillance video. (D12–D14)

- By Week 9, evaluate the full system on held-out beach test data using Precision, Recall, F1-score, mAP@0.5, FPS, false positive rate and VLM response accuracy, comparing results against at least one published baseline from the literature. (D15)

- By Week 10, conduct a fairness and bias audit using AIF360 or Fairlearn across demographic subgroups and beach lighting conditions, and validate that the thermal silhouette rendering effectively anonymises identifiable features in compliance with UK GDPR Article 5 data minimisation principles. (D16)

- By Week 11, build and demonstrate a working beach safety prototype integrating YOLOv8, the VLM AI agent, thermal silhouette renderer and natural language chatbot within a Gradio/Streamlit dashboard, enabling live operator tracking queries with real-time VLM-powered responses. (D18–D19)

Research Question:

To what extent can a YOLOv8 and VLM-based AI agent accurately detect beach fighting in real time, while preserving individual privacy through thermal silhouette rendering, enabling natural language operator queries via a chatbot, and maintaining practical inference speed with minimal false positives?

Practical outcomes:

- A beach fighting video dataset (UCF-Crime, RWF-2000 and supplements) processed through an RGB-to-thermal “warm shape” rendering pipeline that converts raw surveillance rendering pipeline converting raw frames into anonymised body silhouettes, with pose information preserved for action detection and a 70/15/15 train/validation/test split applied.

- A trained YOLOv8 model with an integrated VLM reasoning agent, hitting the mAP@0.5 and frame-rate targets, with all training code and saved weights committed to version control so the results are fully reproducible.

- A thorough evaluation report covering every detection metric plus VLM reasoning accuracy and chatbot resolution rate, with annotated frame-level examples of the cases where the system got things wrong and an honest analysis of why.

- An ethics report that honestly documents the fairness audit findings across different groups and lighting conditions, confirms the thermal rendering meets GDPR requirements, and discusses the VLM hallucination rate and the steps I have taken to reduce the risk of chatbot misuse.

- A working prototype that brings everything together in a single dashboard: thermal silhouette overlays, detection boxes and automatic alerts alongside a chatbot window where an operator can type a query like "track the person in the blue cap" and get a live response from the system.

## Underpinning research with Literature Review

Below are the 10 papers I have reviewed so far. I selected them to cover the main technical and ethical areas the project touches on, and for each one I have noted what it actually means for my research question and for the specific things I am trying to build. The table is in landscape orientation as required by the template.

| Citation | Brief summary of paper | Relevance to my research question | Relevance to practical outcome of project |
| --- | --- | --- | --- |
| - Qi, B., Wu, B. & Sun, B. (2025). Automated violence monitoring system for real-time fistfight detection using deep learning-based temporal action localisation. Scientific Reports, 15(1), 29497. | - Proposes MSTFDet combining RGB and skeletal data via CAET transformer and ST-GCN networks. - Achieves 92.3% MCA on SCFD and 95.2% MCA on RWF-2000 dataset. - Demonstrates that multimodal temporal fusion outperforms CNN-only approaches significantly. - Identifies motion blur and occlusion as primary failure modes in crowded environments. | Temporal multimodal fusion outperforms single-frame YOLO for fighting detection, directly justifying the VLM AI agent layer in this project. Beach recreational activity (waves, play) creates ambiguous visual signals that single-frame detection cannot reliably resolve, making contextual scene reasoning essential.–95% MCA) and validates that YOLO-alone approaches are insufficient without temporal modelling. | The Sets accuracy benchmarks (92–95% MCA) for evaluation (D15). The RGB-skeletal multimodal approach informs the thermal silhouette rendering design: YOLOv8 pose estimation keypoints drive anonymised body-shape overlays preserving fighting-relevant pose while removing identifying features. |
| - Fatima, K. & Ahmed, M. R. (2025). Real-time crowd crime and violence detection using deep learning-based face recognition and object detection. International Journal of Scientific Research in Engineering & Technology, 5(4), 20–23. | - YOLOv8 achieves 93% detection accuracy and 25 ms per frame at 30–40 FPS on CCTV footage. - Integrates CNN-based face recognition for perpetrator identification in crowded scenes. - Streamlit dashboard delivers sound and email alerts within two seconds of detection. - Validated on metro stations, stadiums and airports in real-world conditions. | This paper reassured me that the 25 FPS target I have set is achievable with YOLOv8 even in a real crowd environment. Their Streamlit dashboard with sound and email alerts is also a practical reference point for how I might structure the operator interface in my own prototype. | Provides a 93% accuracy/30+ FPS baseline for evaluation (D15). Indoor/urban test environment highlights beach domain adaptation challenges: variable lighting, wave motion and subject distance differ from CCTV settings. Streamlit dashboard architecture informs the chatbot operator interface design (D19). |
| - Verma, A. (2025) ‘Real-time violence detection in surveillance streams’, SSRN Preprint. Available at: https://papers.ssrn.com/sol3/papers.cfm?abstract_id=5326645 [Accessed: 21 February 2026]. | - Fine-tunes DenseNet121 on 1,000 labelled UCF-Crime frames for binary violence classification. - Achieves 92% validation accuracy and 0.91 weighted F1-score using class balancing. - Implements multithreaded RTSP stream processing at 30 FPS on a T4 GPU. - Integrates Flask dashboard, MongoDB logging and Dropbox cloud storage for deployment. | Validates UCF-Crime as a suitable primary dataset. Its indoor/CCTV bias directly identifies the gap this project addresses, motivating RWF-2000 supplementation and the thermal rendering pipeline as a domain-normalisation step for beach surveillance footage. | The Multithreaded inference architecture (30 FPS on T4 GPU) directly informs the real-time beach pipeline (D18) where detection, VLM reasoning and chatbot response must operate simultaneously at ≥25 FPS. Validates UCF-Crime for D10 and identifies the beach-context dataset gap motivating RWF-2000 supplementation. |
| - Ojha, R. R., Chawdary, H. & Saraswat, S. (2025). Enhancing public safety: real-time violence detection and notification system. Procedia Computer Science, 258, 2988–2995. | - Combines Faster R-CNN and lightweight MobileNetV2 for real-time violence detection. - Integrates Telegram bot for instant alert delivery to security personnel. - Outperforms existing models on balanced and unbalanced datasets. - • Demonstrates reduced false positive rates compared to CNN-only baselines. | Addresses false positive minimisation central to the beach safety research question. Faster R-CNN with MobileNetV2 achieves reduced false positives on unbalanced datasets. Telegram alert integration directly informs the real-time incident notification module (D19). | Lightweight MobileNetV2 backbone informs AI agent design for real-time latency on beach hardware (D19). Mobile-optimised architecture supports potential edge deployment at lifeguard stations where computational resources are more constrained than indoor CCTV server infrastructure. |
| - Evany Anne, M. & Sivakumaran, N. (2025). An intelligent crime surveillance video system for real-time applications. Procedia Computer Science, 260, 635–644. | - Integrates YOLO for detection, DeepSort for tracking and OpenPose for skeletal pose estimation. - Uses LSTM networks to classify violent actions from OpenPose keypoint sequences. - Stores incident images to Firebase with timestamps upon violence detection. - Demonstrates lightweight pipeline across diverse indoor and outdoor environments. | DeepSort multi-person tracking directly supports the natural language chatbot, enabling operator queries like “track the person in red shorts” by maintaining persistent subject IDs across beach camera feeds. Confirms real-time multi-person tracking feasibility for the beach safety system.i-person tracking feasibility in crowded scenes. | Provides the system architecture blueprint integrating detection, tracking and chatbot (D18–D19). OpenPose skeletal keypoints directly inform the thermal silhouette rendering approach, generating anonymised body-shape overlays without requiring a separate segmentation model, keeping the pipeline efficient. Firebase-style incident logging mirrors the project's alert system. |
| - Solak, S., Cetin, B. & Ucar, M. H. B. (2025). Real-time theft detection in urban surveillance: a comparative analysis of YOLO-based approach. Journal of Engineering Research. | - Compares YOLOv4, v5 and v8 for theft anomaly detection on a 3,133-image custom dataset. - YOLOv8 achieves 98–99% detection accuracy for snatching-relevant anomalies. - Django web interface provides email alerts, admin dashboard and SQLite incident logging. - Identifies low lighting and partial occlusion as key challenges for theft detection. | Comparative YOLOv4/v5/v8 evaluation provides quantitative justification for YOLOv8 as the detection backbone. YOLOv8 achieves 98–99% detection accuracy. The web alert interface directly informs the operator chatbot dashboard design in the beach safety prototype.orking with.O generations provides quantitative evidence to justify selecting YOLOv8 as the primary architecture. | Confirms YOLOv8 as optimal detection backbone (D12–D14). Beach background complexity (waves, variable lighting) reveals a domain-specific fine-tuning gap this project targets via thermal rendering. Multi-modal alert pipeline (email, web interface, logging) templates the beach safety notification system (D19). |
| - Sultani, W., Chen, C. & Shah, M. (2018). Real-world anomaly detection in surveillance videos. Proceedings of IEEE CVPR, pp. 6479–6488. | - Introduces the UCF-Crime dataset: 1,900 surveillance videos across 13 anomaly classes. - Proposes a weakly-supervised ranking loss for anomaly detection without frame-level labels. - Achieves AUC of 75.41% on the UCF-Crime benchmark using a deep MIL ranking model. - Establishes UCF-Crime as the primary benchmark dataset for surveillance anomaly detection. | Establishes UCF-Crime as the foundational dataset with a directly applicable Fighting class. Indoor/CCTV bias confirms the need for RWF-2000 supplementation and thermal rendering. Weakly-supervised ranking loss is evaluated as a training strategy for the VLM AI agent. | Provides the primary dataset (D10–D11) and anomaly detection baseline. AUC of 75.41% is the key benchmark for comparative evaluation (D17). Weakly-supervised ranking loss is evaluated as a contextual training strategy for the VLM AI agent (D12–D14). |
| - Jocher, G., Chaurasia, A. & Qiu, J. (2023). Ultralytics YOLOv8 [Software]. Version 8.0.0. GitHub. | - YOLOv8 introduces anchor-free detection with improved backbone (C2f) and neck architecture. - Supports multi-task learning including detection, segmentation, classification and pose estimation. - Achieves state-of-the-art mAP on COCO benchmark while maintaining real-time inference speed. - Provides a Python API and pre-trained weights for efficient fine-tuning on custom datasets. | Provides the core detection architecture. The anchor-free design and Python API enable fine-tuning on the thermal-rendered beach dataset. Multi-task support (detection and pose estimation) enables VLM AI agent integration for scene-level contextual reasoning in the beach safety system.oning. | Provides the primary detection architecture (D12–D14). Pre-trained COCO weights enable transfer learning on the beach thermal dataset. YOLOv8 pose estimation supports skeletal keypoint extraction for the thermal silhouette pipeline, anonymising beach subjects. |
| - Tran, D., Bourdev, L., Fergus, R., Torresani, L. & Paluri, M. (2015). Learning spatiotemporal features with 3D convolutional networks. Proceedings of IEEE ICCV, pp. 4489–4497. | - Proposes C3D, a 3D CNN architecture for learning spatiotemporal features from video clips. - Outperforms 2D CNN baselines on action recognition benchmarks including UCF-101. - Demonstrates that 3×3×3 convolution kernels optimally capture spatiotemporal information. - Establishes foundation for temporal action recognition in surveillance video analysis. | Provides theoretical grounding for temporal reasoning in the VLM AI agent. Spatiotemporal features distinguish beach fighting from recreational activity (swimming, rough play) which share similar motion patterns but differ critically in temporal sequence and spatial context. | Informs the temporal extension model (D13). C3D spatiotemporal features are evaluated as contextual VLM AI agent input (D12–D14), enabling scene-level reasoning to distinguish beach fighting from recreational activity such as splashing, contact sports and rough play. |
| - Redmon, J. & Farhadi, A. (2018). YOLOv3: An incremental improvement. arXiv preprint arXiv:1804.02767. | - Introduces multi-scale detection using three different scales with feature pyramid approach. - Uses Darknet-53 backbone achieving 51.5% AP on COCO at 20 ms inference time. - Demonstrates real-time object detection on constrained hardware at competitive accuracy. - Provides foundational YOLO architecture upon which YOLOv8 iteratively improves. | Provides foundational YOLO methodology underpinning YOLOv8. The multi-scale feature pyramid is critical for beach surveillance where cameras capture subjects at highly variable scales, from close foreground to distant waterline, within the same frame. | Establishes the YOLO architecture lineage informing system design (D8). Understanding the YOLOv3-to-v8 evolution contextualises the ≥25 FPS performance target on beach thermal video and justifies anchor-free YOLOv8 for detecting fighting subjects at variable scales in coastal footage. older baseline for comparative evaluation, demonstrating architectural progress in the analysis report (D12). |

# Project Schedule

I started this project on 16 January 2026 with the initial proposal submission and expect to finish with the Viva Voce on 11 May 2026, giving me around 16 weeks of active work. After a meeting with my supervisor on 20 February 2026, the scope was revised and the title updated to reflect the shift toward VLM-based beach safety management. The Planning Review was submitted the following day. The remaining phases 2–7 cover literature review, thermal silhouette dataset preparation, YOLOv8 + VLM AI agent model development, chatbot integration, evaluation, and dissertation writing through to submission (8 May 2026) and Viva Voce (11 May 2026).

## Table 1: Effort

I have broken the work down into seven phases, each split into individual sub-tasks. The hours estimates are based on how long similar steps took me in previous projects, adjusted for the added complexity of the VLM and thermal rendering components.

| Task Id | Task Name | Start | Deadline | Hours | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1.0 Planning and Feasibility Analysis Phase |  |  |  |  |  |
| 1.1 | Research of papers and journals on beach safety systems, fighting detection, Visual Language Models, AI agents in surveillance, thermal/silhouette privacy rendering and chatbot-driven tracking; eliciting of gaps worthy of investigation | 16th January, 2026 | 22nd January, 2026 | 18 | D1: Collation of summary reviews and gap identifications in the surveillance AI domain |
| 1.2 | Proposal to supervisor and preliminary project feasibility assessment; confirm scope of beach safety VLM-based fighting detection system including AI agent, thermal rendering and chatbot components; confirm research question and practical outcomes | 23rd January, 2026 | 29th January, 2026 | 10 | D2. First draft of project specifications and proposal report |
| 1.3 | Definition of research aim, objectives, and scope for beach safety management system; produce SMART objectives covering fighting detection, VLM reasoning, thermal silhouette privacy, AI agent and chatbot tracking; confirm with supervisor | 30th January, 2026 | 05th February, 2026 | 20 | D3. Report of research aim and SMART objectives |
| 1.4 | Dataset identification (UCF-Crime, RWF-2000 and beach-specific supplements) and first blueprint for project design; confirm thermal silhouette rendering approach and document dataset selection rationale | 06th February, 2026 | 12th February, 2026 | 8 | D4. Project plan and dataset acquisition report |
| 1.5 | Project hardware and software requirements for VLM integration (GPU VRAM for LLaVA/CLIP), risks identification (VLM hallucination, thermal rendering accuracy, chatbot latency) and mitigation strategies; document environment and contingency plan | 13th February, 2026 | 19th February, 2026 | 10 | D5. Hardware/software itinerary, risk assessment and mitigation plan |
| 1.6 | Final draft for Planning Review composition upon clearance with supervisor; submit Planning Review | 19th February, 2026 | 21st February, 2026 | 10 | D6. Planning Review report submission |
| 2.0 Literature Review & Research (mapped to Objective 1) |  |  |  |  |  |
| 2.1 | Collation of gathered related literature from Phase 1; synthesise 10+ papers on beach safety, fighting detection, VLM/LLaVA/CLIP, thermal anonymisation, AI agents and chatbot tracking to produce annotated bibliography | 20th February, 2026 | 05th March, 2026 | 20 | D7: Annotated bibliography with gap analysis |
| 2.2 | Synthesis of summary findings and systematic review; confirm full system architecture (YOLOv8 + VLM AI agent + thermal renderer + chatbot) with supervisor; produce architecture specification documenting component interfaces and data flow | 06th March, 2026 | 12th March, 2026 | 12 | D8: Architecture specification document with systematic review |
| 3.0 Data Acquisition & Preprocessing (mapped to Objective 2) |  |  |  |  |  |
| 3.1 | Download UCF-Crime and RWF-2000 datasets plus beach-specific supplementary video sources; set up Python/PyTorch/OpenCV/LLaVA development environment and verify GPU access and VRAM capacity for VLM inference | 20th February, 2026 | 05th March, 2026 | 10 | D9: Configured environment and raw dataset |
| 3.2 | Preprocess video data: frame extraction, resizing, normalisation; implement thermal-inspired silhouette rendering pipeline using YOLOv8 pose estimation and OpenCV to convert raw beach frames into anonymised warm body-shape representations; apply class balancing and augmentation | 06th March, 2026 | 12th March, 2026 | 15 | D10: Cleaned and preprocessed dataset |
| 3.3 | Annotate fighting clips on thermal-rendered frames; perform 70/15/15 train/val/test split on anonymised dataset; validate for data leakage between splits; verify thermal rendering preserves action-discriminative pose information | 13th March, 2026 | 19th March, 2026 | 18 | D11: Annotated dataset with split scripts |
| 4.0 Model Development & Training (mapped to Objective 3) |  |  |  |  |  |
| 4.1 | Implement and fine-tune baseline YOLOv8 fighting detection model on thermal-rendered beach dataset; integrate with LLaVA or CLIP as the VLM AI agent providing scene-level contextual reasoning about detected events | 20th March, 2026 | 02nd April, 2026 | 25 | D12: Trained baseline model and training logs |
| 4.2 | Implement temporal extension (LSTM or RT-DETR) for improved sequential action modelling on beach footage; design and implement the AI agent pipeline connecting YOLOv8 detections to VLM scene reasoning and alert generation | 03rd April, 2026 | 09th April, 2026 | 20 | D13: Trained temporal model and comparison scripts |
| 4.3 | Hyperparameter tuning and full system optimisation; implement natural language chatbot interface using LangChain or similar framework enabling operators to query tracking (e.g. 'track person in red shorts'); achieve mAP@0.5 ≥ 0.75 and ≥ 25 FPS on 720p beach video | 10th April, 2026 | 16th April, 2026 | 15 | D14: Optimised model weights and performance report |
| 5.0 Evaluation & Ethical Review (mapped to Objectives 4 and 5) |  |  |  |  |  |
| 5.1 | Evaluate full system on beach test set: Precision, Recall, F1, mAP@0.5, FPS and false positive rate for detection; VLM response accuracy and chatbot query resolution rate; visualise thermal silhouette detections on sample beach video clips | 17th April, 2026 | 23rd April, 2026 | 15 | D15: Quantitative evaluation report with visualisations |
| 5.2 | Conduct fairness and bias audit using AIF360 or Fairlearn across demographics, lighting conditions (direct sunlight, dusk, shade) and crowd densities; validate thermal silhouette rendering effectiveness at preserving privacy; produce GDPR-aligned ethics impact summary | 17th April, 2026 | 23rd April, 2026 | 10 | D16: Ethics impact summary with audit results |
| 5.3 | Compare full system results against at least one published baseline; document and annotate failure cases on thermal-rendered beach video frames; assess VLM hallucination rate and chatbot tracking accuracy on held-out test scenarios | 24th April, 2026 | 30th April, 2026 | 8 | D17: Comparative analysis and failure case report |
| 6.0 Prototype Development (mapped to Objective 6) |  |  |  |  |  |
| 6.1 | Build real-time beach safety inference pipeline integrating YOLOv8 detection, thermal silhouette renderer, VLM AI agent and DeepSort tracker with OpenCV for live or recorded beach video processing | 17th April, 2026 | 23rd April, 2026 | 18 | D18: Real-time inference Python script |
| 6.2 | Develop Gradio/Streamlit beach safety dashboard with thermal silhouette overlays, bounding boxes, confidence scores and alert triggers; integrate natural language chatbot panel for operator tracking queries with real-time VLM-powered tracking responses | 24th April, 2026 | 30th April, 2026 | 15 | D19: Working prototype demo application |
| - Dissertation Writing & Submission |  |  |  |  |  |
| 7.1 | Write literature review and methodology dissertation chapters, running concurrently with model development from Week 10 | 20th March | 16th April, 2026 | 25 | D20: Draft literature review and methodology chapters |
| 7.2 | Write results, evaluation, discussion and ethical considerations dissertation chapters following model evaluation completion | 17th April, 2026 | 30th April, 2026 | 20 | D21: Draft results and discussion chapters |
| 7.3 | Final proofreading, appendices compilation, reference list completion and Viva presentation slide preparation | 01st May, 2026 | 07th May, 2026 | 20 | D22: Complete dissertation document and Viva slides |
| 7.4 | Submit final dissertation via Canvas (8 May 2026) and deliver Viva Voce presentation (11 May 2026) | 08th May, 2026 | 11th May, 2026 | 10 | D23: Submitted dissertation and Viva Voce |

## Table 2: Deliverables

All 23 deliverables are listed below in the order I expect to produce them. I have numbered each one so it is straightforward to cross-reference them in the effort table, milestones and Gantt chart.

| Del. No. | Name | Deadline |
| --- | --- | --- |
| D1 | Collation of summary reviews and gap identifications in surveillance AI domain | 22nd January, 2026 |
| D2 | First draft of project specifications and proposal report | 29th January, 2026 |
| D3 | Report of research aim and SMART objectives | 05th February, 2026 |
| D4 | Project plan and dataset acquisition report | 12th February, 2026 |
| D5 | Hardware/software itinerary, risk assessment and mitigation plan | 19th February, 2026 |
| D6 | Planning Review report submission | 21st February, 2026 |
| D7 | Annotated bibliography with research gap analysis (10+ papers) | 05th March, 2026 |
| D8 | Architecture specification document with systematic review | 12th March, 2026 |
| D9 | Configured development environment (PyTorch/OpenCV/LLaVA) and raw beach dataset acquired | 05th March, 2026 |
| D10 | Thermal-rendered beach dataset with augmentation and class balancing | 12th March, 2026 |
| D11 | Annotated dataset with validated 70/15/15 train/val/test split scripts | 19th March, 2026 |
| D12 | Trained baseline YOLOv8 + VLM AI agent model and training logs | 02nd April, 2026 |
| D13 | Trained temporal extension model (LSTM/RT-DETR) and comparison scripts | 09th April, 2026 |
| D14 | Optimised model weights, chatbot interface and performance report | 16th April, 2026 |
| D15 | Quantitative evaluation report with detection metrics, VLM accuracy, chatbot resolution rate and visualisations | 23rd April,2026 |
| D16 | Ethics impact summary with bias audit, thermal privacy validation and GDPR compliance evidence | 23rd April, 2026 |
| D17 | Comparative analysis report and annotated failure case documentation | 30th April, 2026 |
| D18 | Real-time beach safety inference pipeline (YOLOv8 + VLM + thermal renderer + DeepSort) | 23rd April, 2026 |
| D19 | Working Gradio/Streamlit beach safety prototype with chatbot tracking interface | 30th April, 2026 |
| D20 | Draft literature review and methodology dissertation chapters | 16th April, 2026 |
| D21 | Draft results, evaluation and discussion dissertation chapters | 30th April, 2026 |
| D22 | Complete dissertation document and Viva Voce presentation slides | 07th May, 2026 |
| D23 | Submitted dissertation and Viva Voce delivered | 11th May, 2026 |

## Table 3: Milestones

The six milestones below mark the main checkpoints across the project. For each one I have specified what evidence I will use to confirm it has actually been reached, not just assumed to be done.

| Milestone | Name | Deadline | Evidence |
| --- | --- | --- | --- |
| M1 | Planning & Feasibility Phase Complete - Planning Review Submitted | 21th February, 2026 | All Phase 1 deliverables completed (D1 through D5); Planning Review submitted on Canvas (D6); supervisor has confirmed the project scope, research question and objectives are suitable to proceed |
| M2 | Literature Review and Full System Architecture Confirmed | 12th March, 2026 | Annotated bibliography on beach safety, VLM and thermal rendering (D7) reviewed and confirmed by supervisor; architecture specification (D8) documenting the YOLOv8 + VLM AI agent + thermal renderer + chatbot pipeline approved by supervisor |
| M3 | Thermal Rendered Dataset Prepared and Environment Verified | 19th March, 2026 | Configured development environment and raw dataset acquired (D9); thermal-rendered beach dataset (D10) and annotated dataset with confirmed 70/15/15 split (D11) reviewed by supervisor; visual check confirming thermal rendering removes identifiable features while preserving fighting-relevant pose |
| M4 | Model Trained and Performance Targets Met | 16th April, 2026 | Trained baseline YOLOv8 + VLM AI agent model (D12) and temporal extension model (D13) achieving mAP@0.5 ≥ 0.75 and ≥ 25 FPS on beach surveillance video; optimised weights, chatbot interface and performance report (D14) signed off by supervisor; draft literature review and methodology chapters completed (D20) |
| M5 | Evaluation Complete and Beach Safety Prototype Demonstrated | 30th April, 2026 | Full evaluation report covering detection, VLM and chatbot metrics (D15); thermal rendering privacy validation and GDPR ethics summary (D16); comparative analysis and failure cases (D17); beach safety prototype with chatbot dashboard (D18–D19) demonstrated to supervisor on recorded beach video at ≥ 25 FPS; draft results, evaluation and discussion chapters completed (D21) |
| M6 | Dissertation Submitted and Viva Voce Delivered | 11th May, 2026 | Complete dissertation and Viva Voce slides finalised by 7 May 2026 (D22) and submitted on Canvas on 8 May 2026; Viva Voce presentation delivered on 11 May 2026 (D23) |

## Table 4: Outline Schedule / Gantt chart

The Gantt chart below shows when each phase and sub-task should be active, with the corresponding deliverable codes in each cell. Milestone markers show where each phase is expected to close. Week numbers run from 1 (the week of 16 January) through to the Viva in May.

|  | January 2026 |  |  | February 2026 |  |  |  |  | March 2026 |  |  |  |  |  | April 2026 |  |  |  |  | May 2026 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 |  | 4 | 5 | 6 | 7 |  | 8 | 9 | 10 | 11 | 12 |  | 13 | 14 | 15 | 16 |  | 17 | 18 |
| Major Task 1 | 1.0 Planning and Feasibility Analysis Phase (M1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 | D1 | D1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 2 |  | D2 | D2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 3 |  |  | D3 |  | D3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 4 |  |  |  |  | D4 | D4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 5 |  |  |  |  |  | D5 | D5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 6 |  |  |  |  |  |  | D6/M1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Major Task 2 | 2.0 Literature Review & Research (M2) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  | D7 | D7 |  | D7 |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  | D8 | D8/M2 |  |  |  |  |  |  |  |  |  |  |  |
| Major Task 3 | 3.0 Data Acquisition & Preprocessing (M3) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  | D9 | D9 |  | D9 |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  | D10 |  | D10 |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  | D11 | D11/M3 |  |  |  |  |  |  |  |  |  |  |
| Major Task 4 | 4.0 Model Development & Training (M4) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  | D12 | D12 | D12 |  |  |  |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  | D13 |  | D13 |  |  |  |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D14 | D14/M4 |  |  |  |  |  |
| Major Task 5 | 5.0 Evaluation & Ethical Review (M5) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D15 | D15 |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D16 | D16 |  |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D17 | D17/M5 |  |  |  |
| Major Task 6 | 6.0 Prototype Development (M5) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D18 | D18 |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D19 | D19/M5 |  |  |  |
| Major Task 7 | 7.0 Dissertation Writing & Submission (M6) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  | D20 | D20 | D20 |  | D20 | D20 |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D21 | D21 | D21 |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D22 |  | D22 |  |
| Sub Task 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D23 | D23/M6 |

# Evaluation Plan

| Objective | Evaluation Approach | Evidence |
| --- | --- | --- |
| 1. By Week 3, synthesise 10+ papers on beach safety, fighting detection, VLM/LLaVA/CLIP, AI agents, thermal privacy rendering and chatbot tracking, producing an annotated bibliography identifying research gaps. | I will go through each entry and check it has a proper summary, a clear statement of what it contributes to my research question, and an identified gap. I will also run through the Harvard formatting before asking my supervisor to review the bibliography. | Completed annotated bibliography (D7) with supervisor confirmation, alongside the architecture specification (D8) which should make it clear where specific design decisions came from in the literature. |
| 2. By Week 5, prepare a thermal-rendered beach video dataset of at least 600-1,000 clips with labelled fighting events from UCF-Crime and RWF-2000, with silhouette anonymisation applied. | I will count the clips, check the class distribution and manually inspect around 50 randomly selected clips to make sure the annotations are correct and the thermal rendering has not destroyed the visible body poses. I will then run a data-leakage check across the three splits before I consider this objective complete. | The processed dataset (D10), annotation files and split scripts (D11), a class distribution summary, and a log showing there is no overlap between training, validation and test clips. |
| 3. By Week 7, train a model achieving mAP@0.5 of 0.75–0.80 and ≥ 25 FPS on 720p video. | I will run both model versions on the test set and record mAP@0.5, Precision, Recall, F1 and inference speed on 720p footage. Having the baseline and temporal extension results side by side should show clearly what the extra complexity actually adds. | Training logs and the full performance report (D12 to D14), saved model weights in the repository, the FPS measurement scripts, and a comparison table showing the baseline versus the optimised version. |
| 4. By Week 9, evaluate using Precision, Recall, F1, FPS and false positive rate, comparing against at least one published baseline. | I will run the complete evaluation pipeline and record every metric. Then I will pick at least one published result from the literature to compare against. Any clips where the system clearly gets things wrong will be examined individually and annotated with notes on what went wrong and why. | The evaluation report (D15) including metric plots and the comparison table, and the failure case document (D17) with annotated frames showing exactly where and how the system failed. |
| 5. By Week 10, conduct a fairness and bias audit using at least one tool and produce an ethics impact summary with GDPR-compliant mitigation steps. | I will run AIF360 or Fairlearn across different subgroups and lighting scenarios and record the fairness metrics before and after any mitigation I apply. For the privacy check, I will visually inspect thermal outputs and confirm no identifying details are visible in the rendered frames. | The ethics summary (D16) with the audit outputs and before/after fairness comparisons, plus the preprocessing code from D10 showing that anonymisation happens before any data is stored or used for training. |
| 6. By Week 11, build and demonstrate a beach safety prototype integrating YOLOv8, VLM AI agent, thermal renderer and natural language chatbot for operator tracking queries. | I will run a live demo for my supervisor using either a webcam or a pre-recorded beach clip, checking that detection boxes appear correctly, alerts fire when they should, and the chatbot responds sensibly to a few test queries typed in during the session. I will also record the FPS during the demo to confirm the system is still hitting 25 frames per second under realistic conditions. | The working demo application (D19), the inference pipeline code (D18), a screen recording of the live demonstration, supervisor sign-off and annotated screenshots showing the detections in action on beach footage. |

# Social, Ethical, Legal and Professional issues

## Social, Ethical, Legal and Professional Issues Table

| Social issues | Automating beach fighting detection improves public safety but raises dignity concerns given that subjects are often in swimwear. The thermal warm-shape pipeline mitigates this by converting raw footage into anonymised body outlines before any processing, so no identifiable images are retained. The chatbot tracking feature is restricted to authorised operators investigating active incidents, ensuring the system functions as a targeted safety tool rather than general surveillance.s solely as a socially responsible decision-support tool. |
| --- | --- |
| Ethical issues | The primary ethical risk is VLM hallucination: confident but incorrect scene descriptions could trigger unjustified interventions. VLM outputs will be systematically audited and hallucination rates reported transparently. Thermal abstraction keeps partially unclothed beach subjects unidentifiable throughout. The chatbot is restricted to authenticated operators, reducing misuse risk. Bias in training data (indoor-dominated UCF-Crime) will be explicitly tested and reported rather than quietly tuned away, ensuring honest reporting of system limitations. I also want to flage |
| Professional issues | This project aligns with the ACM Code of Ethics, particularly Principle 1.6 (respect privacy) and Principle 1.2 (avoid harm). Privacy-by-design is implemented through thermal abstraction. Professional integrity is maintained through Git version control, accurate citation and regular supervisor reviews. A human-in-the-loop design ensures all operational decisions remain with authorised personnel, while transparent reporting of false positives and VLM limitations upholds professional standards throughout.tly with authorized security personnel, avoiding autonomous harm. |
| Legal Issues | The system complies with UK GDPR and the EU AI Act. Thermal rendering enforces GDPR Article 5(1)(c) data minimisation by converting raw video to anonymised outlines before any storage or processing. Chatbot tracking enforces Article 5(1)(b) purpose limitation, restricted to authorised operators on active incidents. Data is stored on University-approved secure servers, retained only during the project, and open-source tools are used in compliance with their respective licences. |

## Ethics Approval

Before any data processing begins, I will apply for ethical approval through the University of Sunderland Research Ethics Committee via their online portal. Since the project works entirely with publicly available datasets and does not involve recruiting participants or collecting any new personal data, I expect the application to be relatively straightforward. That said, I will not begin working with any datasets until I have a formal response from the committee. Whatever documentation they provide will be attached as an appendix to the dissertation.

# References

Evany Anne, M. and Sivakumaran, N. (2025) 'An intelligent crime surveillance video system for real-time applications', Procedia Computer Science, 260, pp. 635–644. https://doi.org/10.1016/j.procs.2025.03.242 [Accessed: 12 January 2026].

Fatima, K. and Ahmed, M. R. (2025) 'Real-time crowd crime and violence detection using deep learning-based face recognition and object detection', International Journal of Scientific Research in Engineering & Technology, 5(4), pp. 20–23. https://doi.org/10.59256/ijsreat.20250504004 [Accessed: 11 January 2026].

Jocher, G., Chaurasia, A. and Qiu, J. (2023) Ultralytics YOLOv8 [Software]. Version 8.0.0. Available at: https://github.com/ultralytics/ultralytics [Accessed: 15 January 2026].

Ojha, R. R., Chawdary, H. and Saraswat, S. (2025) 'Enhancing public safety: real-time violence detection and notification system', Procedia Computer Science, 258, pp. 2988–2995. https://doi.org/10.1016/j.procs.2025.04.558 [Accessed: 12 January 2026].

Qi, B., Wu, B. and Sun, B. (2025) 'Automated violence monitoring system for real-time fistfight detection using deep learning-based temporal action localisation', Scientific Reports, 15(1), article 29497. https://doi.org/10.1038/s41598-025-12531-4 [Accessed: 10 January 2026].

Redmon, J. and Farhadi, A. (2018) 'YOLOv3: An incremental improvement', arXiv preprint arXiv:1804.02767. Available at: https://arxiv.org/abs/1804.02767 [Accessed: 14 January 2026].

Solak, S., Cetin, B. and Ucar, M. H. B. (2025) 'Real-time theft detection in urban surveillance: a comparative analysis of YOLO-based approach', Journal of Engineering Research. https://doi.org/10.1016/j.jer.2025.11.009 [Accessed: 13 January 2026].

Sultani, W., Chen, C. and Shah, M. (2018) 'Real-world anomaly detection in surveillance videos', Proceedings of the IEEE Conference on Computer Vision and Pattern Recognition (CVPR), pp. 6479–6488. https://doi.org/10.1109/CVPR.2018.00678 [Accessed: 10 January 2026].

Tran, D., Bourdev, L., Fergus, R., Torresani, L. and Paluri, M. (2015) 'Learning spatiotemporal features with 3D convolutional networks', Proceedings of the IEEE International Conference on Computer Vision (ICCV), pp. 4489–4497. https://doi.org/10.1109/ICCV.2015.510 [Accessed: 15 January 2026].

Verma, A. (2025) 'Real-time violence detection in surveillance streams', SSRN. Available at: https://papers.ssrn.com/sol3/papers.cfm?abstract_id=5326645 [Accessed: 11 January 2026].