Faculty of Business and Technology: Programme – MSc Applied Data Science

NAME: Singo Loua

STUDENT NUMBER: 240086608

MODULE CODE:  PROM 02

MODULE TITLE: Computing Master’s Project

MODULE LEADER: Dr. Thomas Thu Yein

SUBMISSION DATE AND TIME: 21/02/2026   at …..

ASSIGNMENT: Planning Review

Academic Misconduct is an offence under university regulations, and this involves:

- Plagiarism – where you use information from another information source (including your previously submitted work) and pass it off as your own. This can be through direct copying, poor paraphrasing and/or absence of citations.

- Collusion – where you work too closely, intentionally, or unintentionally, with others to produce work that is similar in nature. This can be through loaning of materials, drafts or through unauthorised use of a fellow student’s work.

- Asking another person to write your assignment – where you ask another individual or company to complete your work for you, be that paid or unpaid, and submit it as if it were your own.

- Unauthorised use of artificial intelligence – where you use artificial intelligence tools to generate your assignment instead of completing it yourself and/or where you have not been given permission to use artificial intelligence tools by your module leader. Please complete the following declaration around you use of artificial intelligence tools in your assignment.

STATEMENT ON USE OF ARTIFICIAL INTELLIGENCE TOOLS:

- I have used artificial intelligence tools to generate an idea for my assignment:	NO

- I have used artificial intelligence tools to write my assignment for me: 		NO

- I have used artificial intelligence tools to brainstorm ideas for my assignment:	NO

- I have used artificial intelligence tools to correct my original assignment:	NO

DECLARATION

- I understand that by submitting this piece of work I am declaring it to be my own work and in compliance with the university regulations on Academic Integrity.

- I confirm that I have done this work myself without external support or inappropriate use of resources.

- I understand that I am only permitted to use artificial intelligence tools in line with guidance provided by my Module Leader, and I have not used artificial intelligence tools outside this remit.

- I confirm that this piece of work has not been submitted for any other assignment at this or another institution prior to this point in time.

- I can confirm that all sources of information, including quotations, have been acknowledged by citing the source in the text, along with producing a full list of the sources used at the end of the assignment.

- I understand that academic misconduct is an offence and can result in formal disciplinary proceedings.

- I understand that by submitting this assignment, I declare myself fit to be able to complete the assignment and I accept the outcome of the assessment as valid and appropriate.

ANY OTHER COMMENTS FROM STUDENT:

# Faculty of Business &Technology

# School  of Computer Science & Engineering

# PLANNING REVIEW

PROM02 MSc Dissertation Academic Year: 2025/26 Student Name: Singo Loua Student ID 240086608 Email: bi76tf@student.sunderland.ac.uk Programme: MSc Applied Data Science Mode: Full Time Supervisor: Dr. Ming Jiang

# Terms of Reference

## Project Title

Deep Learning and Visual Language Model (VLM) based Real-Time Fighting Detection on Beach Safety Management

## Project Overview

Aim:

To design, implement and evaluate a real-time beach safety management system that integrates deep learning object detection with a Visual Language Model (VLM) and an AI agent to detect fighting incidents on beach surveillance video, incorporating thermal-inspired human body silhouette rendering for privacy protection and a natural language chatbot enabling security operators to query and track individuals across camera feeds in real time.

Objectives:

- By Week 3, conduct a literature review synthesising at least 10 papers (2020–2026) on fighting detection, Visual Language Models (VLM/LLaVA/CLIP), AI agents in surveillance, thermal/silhouette privacy rendering and beach safety systems, producing an annotated bibliography identifying research gaps relevant to the project. (D7)

- By Week 5, obtain, preprocess and annotate a video dataset of at least 600–1,000 beach and outdoor crowd clips with labelled fighting events, using UCF-Crime and RWF-2000 as primary sources; apply a thermal-inspired silhouette rendering pipeline to anonymise human bodies prior to model training. (D10–D11)

- By Week 8, implement and train a YOLOv8-based fighting detection model integrated with a Visual Language Model (LLaVA or CLIP) acting as an AI reasoning agent, achieving minimum mAP@0.5 of 0.75–0.80 and real-time inference of at least 25 FPS on 720p beach surveillance video. (D12–D14)

- By Week 9, conduct comprehensive evaluation of the full system using Precision, Recall, F1-score, mAP@0.5, FPS, false positive rate and VLM response accuracy on held-out beach surveillance test data, comparing results against at least one published baseline. (D15)

- By Week 10, perform a fairness and bias audit of the detection and VLM components using AIF360 or Fairlearn, and validate that the thermal silhouette rendering module effectively anonymises identifiable body features in compliance with UK GDPR Article 5 data minimisation principles. (D16)

- By Week 11, build and demonstrate a working real-time beach safety prototype integrating the YOLOv8 detection model, VLM AI agent, thermal silhouette renderer and a natural language chatbot enabling security operators to query and track individuals in real time via a Gradio/Streamlit dashboard. (D18–D19)

Research Question:

To what extent can a deep learning and Visual Language Model (VLM) based AI agent system accurately detect fighting incidents in real-time beach surveillance video while preserving individual privacy through thermal silhouette rendering, enabling natural language operator queries via an integrated chatbot, and maintaining practical inference speed with minimal false positives?

Practical outcomes:

- A curated beach surveillance video dataset (UCF-Crime, RWF-2000 and beach-specific supplements) processed through a RGB-to-thermal “warm shape” rendering pipeline that converts raw surveillance frames into anonymised body silhouettes, preserving fighting-relevant pose information while mathematically erasing personally identifiable information (PII), with 70/15/15 train/validation/test splits ready for model training.

- A trained YOLOv8 fighting detection model integrated with a VLM AI agent (LLaVA or CLIP) for contextual scene reasoning, achieving mAP@0.5 of 0.75–0.80 and ≥25 FPS on thermal-rendered beach surveillance video, with documented training notebooks and model weights.

- A comprehensive evaluation report covering detection metrics (Precision, Recall, F1, mAP@0.5, FPS, false positive rate), VLM scene reasoning accuracy and chatbot query resolution rate, with annotated failure case visualisations on thermal-rendered beach test video.

- An ethics impact summary documenting a fairness audit across demographic subgroups and beach lighting conditions, validation of the thermal silhouette rendering module against UK GDPR Article 5 data minimisation requirements, and VLM hallucination rate analysis with chatbot misuse mitigation strategies.

- A functional real-time beach safety Gradio/Streamlit prototype displaying thermal silhouette overlays, fighting detection bounding boxes and automated alerts, with a natural language chatbot panel where security operators can issue tracking queries (e.g. track the person in red shorts) and receive VLM-powered real-time tracking responses.

## Underpinning research with Literature Review

The following 10 papers have been reviewed to inform the motivation, methodology and design of this project. Each is evaluated for relevance to the research question and practical outcomes. Provided in landscape format as required.

| Citation | Brief summary of paper | Relevance to my research question | Relevance to practical outcome of project |
| --- | --- | --- | --- |
| - Qi, B., Wu, B. & Sun, B. (2025). Automated violence monitoring system for real-time fistfight detection using deep learning-based temporal action localisation. Scientific Reports, 15(1), 29497. | - Proposes MSTFDet combining RGB and skeletal data via CAET transformer and ST-GCN networks. - Achieves 92.3% MCA on SCFD and 95.2% MCA on RWF-2000 dataset. - Demonstrates that multimodal temporal fusion outperforms CNN-only approaches significantly. - Identifies motion blur and occlusion as primary failure modes in crowded environments. | Directly informs the research question: temporal fusion outperforms single-frame YOLO for beach fighting detection, justifying the VLM AI agent layer for contextual scene reasoning where wave motion and recreational activity create ambiguous visual signals that single-frame detection cannot resolve.–95% MCA) and validates that YOLO-alone approaches are insufficient without temporal modelling. | Establishes accuracy benchmarks (D15) for the beach fighting detection model. The RGB-skeletal multimodal approach informs the thermal silhouette rendering design: skeletal keypoints can drive anonymised body-shape overlays that preserve fighting-relevant pose while removing identifying features from beach footage.'s model evaluation. Guides design of the temporal extension component (D8) and informs the comparative analysis report (D12). |
| - Fatima, K. & Ahmed, M. R. (2025). Real-time crowd crime and violence detection using deep learning-based face recognition and object detection. International Journal of Scientific Research in Engineering & Technology, 5(4), 20–23. | - YOLOv8 achieves 93% detection accuracy and 25 ms per frame at 30–40 FPS on CCTV footage. - Integrates CNN-based face recognition for perpetrator identification in crowded scenes. - Streamlit dashboard delivers sound and email alerts within two seconds of detection. - Validated on metro stations, stadiums and airports in real-world conditions. | Confirms YOLOv8 achieves ≥ 25 FPS in real-time crowd detection, directly supporting the research question on inference speed for beach surveillance. The Streamlit dashboard architecture informs the chatbot operator interface design in this project. | Provides quantitative detection baseline (93% accuracy, 30+ FPS) for evaluation (D15). Beach environment adaptation is required as coastal settings differ from indoor CCTV due to variable lighting, background wave motion and subjects at varying distances. Streamlit architecture informs chatbot dashboard design (D19). |
| - Verma, A. (2025) ‘Real-time violence detection in surveillance streams’, SSRN Preprint. Available at: https://papers.ssrn.com/sol3/papers.cfm?abstract_id=5326645 [Accessed: 21 February 2026]. | - Fine-tunes DenseNet121 on 1,000 labelled UCF-Crime frames for binary violence classification. - Achieves 92% validation accuracy and 0.91 weighted F1-score using class balancing. - Implements multithreaded RTSP stream processing at 30 FPS on a T4 GPU. - Integrates Flask dashboard, MongoDB logging and Dropbox cloud storage for deployment. | Validates UCF-Crime as a suitable primary dataset. The indoor/CCTV bias directly identifies the gap this project addresses by supplementing with RWF-2000 and applying the Validates UCF-Crime as a suitable primary dataset for beach fighting detection. The indoor/CCTV bias directly identifies the gap this project addresses by supplementing with RWF-2000 and applying the thermal silhouette rendering pipeline to adapt footage for the coastal beach surveillance domain, where lighting, background motion and subject scale differ significantly from indoor settings. | Validates UCF-Crime suitability (D10). Identifies the beach-context dataset gap, motivating supplementation with RWF-2000 (D10). The multithreaded inference blueprint informs the real-time beach pipeline (D18) where simultaneous detection, VLM reasoning and chatbot response must operate at ≥25 FPS. |
| - Ojha, R. R., Chawdary, H. & Saraswat, S. (2025). Enhancing public safety: real-time violence detection and notification system. Procedia Computer Science, 258, 2988–2995. | - Combines Faster R-CNN and lightweight MobileNetV2 for real-time violence detection. - Integrates Telegram bot for instant alert delivery to security personnel. - Outperforms existing models on balanced and unbalanced datasets. - • Demonstrates reduced false positive rates compared to CNN-only baselines. | Addresses false positive minimisation central to the beach safety research question. The Telegram alert integration directly informs the prototype alert module (D19). Lightweight MobileNetV2 informs AI agent design to ensure chatbot responses remain within real-time latency constraints on beach surveillance hardware. | Guides alert module design in the beach safety prototype (D19). Mobile-optimised architecture is relevant to potential deployment on edge devices at beach lifeguard stations where computational resources are constrained compared to indoor CCTV server infrastructure. |
| - Evany Anne, M. & Sivakumaran, N. (2025). An intelligent crime surveillance video system for real-time applications. Procedia Computer Science, 260, 635–644. | - Integrates YOLO for detection, DeepSort for tracking and OpenPose for skeletal pose estimation. - Uses LSTM networks to classify violent actions from OpenPose keypoint sequences. - Stores incident images to Firebase with timestamps upon violence detection. - Demonstrates lightweight pipeline across diverse indoor and outdoor environments. | Directly supports the chatbot tracking component of the research question. DeepSort multi-person tracking enables the natural language chatbot to respond to operator queries such as track the person in red shorts by maintaining persistent subject IDs across beach camera feeds. DeepSort confirms multi-person tracking feasibility in crowded scenes. | Provides the system architecture blueprint integrating detection, tracking and chatbot (D18–D19). OpenPose skeletal keypoints inform the thermal silhouette rendering approach, driving anonymised body-shaped overlays that preserve fighting-relevant pose while removing identifying features from beach footage. Firebase-style incident logging mirrors the project's alert system. |
| - Solak, S., Cetin, B. & Ucar, M. H. B. (2025). Real-time theft detection in urban surveillance: a comparative analysis of YOLO-based approach. Journal of Engineering Research. | - Compares YOLOv4, v5 and v8 for theft anomaly detection on a 3,133-image custom dataset. - YOLOv8 achieves 98–99% detection accuracy for snatching-relevant anomalies. - Django web interface provides email alerts, admin dashboard and SQLite incident logging. - Identifies low lighting and partial occlusion as key challenges for theft detection. | Informs the beach fighting detection architecture. The comparative YOLOv4/v5/v8 evaluation provides quantitative justification for YOLOv8 as the detection backbone. The web alert interface informs the operator chatbot dashboard design in the beach safety prototype. Comparative evaluation of three YOLO generations provides quantitative evidence to justify selecting YOLOv8 as the primary architecture. | Confirms YOLOv8 as optimal detection backbone (D12-D14). Beach environments introduce background complexity (waves, sand, variable lighting) revealing a gap in domain-specific fine-tuning for coastal scenes that this project directly targets through the thermal rendering pipeline. Multi-modal alert pipeline (email, web interface, logging) serves as a practical template for the prototype notification system (D14). |
| - Sultani, W., Chen, C. & Shah, M. (2018). Real-world anomaly detection in surveillance videos. Proceedings of IEEE CVPR, pp. 6479–6488. | - Introduces the UCF-Crime dataset: 1,900 surveillance videos across 13 anomaly classes. - Proposes a weakly-supervised ranking loss for anomaly detection without frame-level labels. - Achieves AUC of 75.41% on the UCF-Crime benchmark using a deep MIL ranking model. - Establishes UCF-Crime as the primary benchmark dataset for surveillance anomaly detection. | Establishes UCF-Crime as the foundational dataset for beach fighting detection. The Fighting class is directly applicable. The indoor/CCTV bias highlights the need for RWF-2000 supplementation and the thermal rendering pipeline to adapt footage to the coastal surveillance domain.'s research. The dataset's 13 anomaly classes including Fighting and Robbery are directly relevant to the snatching and fighting detection objective. | Provides the primary dataset (D10-D11) and anomaly detection baseline methodology. AUC of 75.41% is the key reference point for comparative evaluation (D17). The weakly-supervised ranking loss is evaluated as a training strategy for the VLM AI agent contextual reasoning component (D12-D14).on (D17). The weakly-supervised ranking loss approach is evaluated as a potential training strategy for the VLM AI agent component (D12–D14). |
| - Jocher, G., Chaurasia, A. & Qiu, J. (2023). Ultralytics YOLOv8 [Software]. Version 8.0.0. GitHub. | - YOLOv8 introduces anchor-free detection with improved backbone (C2f) and neck architecture. - Supports multi-task learning including detection, segmentation, classification and pose estimation. - Achieves state-of-the-art mAP on COCO benchmark while maintaining real-time inference speed. - Provides a Python API and pre-trained weights for efficient fine-tuning on custom datasets. | Provides the core detection architecture for the beach safety system. The anchor-free design and Python API directly enable fine-tuning on the thermal-rendered beach fighting dataset. Multi-task support (detection + pose) also enables integration with the VLM AI agent for scene-level contextual reasoning. | Provides the primary detection architecture (D12-D14). Pre-trained COCO weights enable transfer learning on the beach thermal dataset. YOLOv8 pose estimation directly supports skeletal keypoint extraction for the thermal silhouette pipeline, anonymising partially unclothed beach subjects.–D9) and fine-tuning framework. Pre-trained COCO weights enable transfer learning, reducing training time. Python API integrates directly into the real-time inference prototype (D13–D14). |
| - Tran, D., Bourdev, L., Fergus, R., Torresani, L. & Paluri, M. (2015). Learning spatiotemporal features with 3D convolutional networks. Proceedings of IEEE ICCV, pp. 4489–4497. | - Proposes C3D, a 3D CNN architecture for learning spatiotemporal features from video clips. - Outperforms 2D CNN baselines on action recognition benchmarks including UCF-101. - Demonstrates that 3×3×3 convolution kernels optimally capture spatiotemporal information. - Establishes foundation for temporal action recognition in surveillance video analysis. | Provides theoretical grounding for temporal reasoning in the VLM AI agent. Spatiotemporal features are essential for distinguishing beach fighting from recreational activity (swimming, playing) which share similar rapid motion patterns but differ critically in temporal sequence and context. Demonstrates that capturing temporal sequences is essential for distinguishing fighting from non-violent movement in surveillance video. | Informs the temporal extension model (D13). C3D-derived spatiotemporal features are evaluated as contextual input to the VLM AI agent (D12-D14), enabling scene-level reasoning to distinguish beach fighting from normal coastal recreational activity such as splashing, contact sports and rough play. Provides a conceptual baseline for comparing temporal vs. static detection approaches in the evaluation. |
| - Redmon, J. & Farhadi, A. (2018). YOLOv3: An incremental improvement. arXiv preprint arXiv:1804.02767. | - Introduces multi-scale detection using three different scales with feature pyramid approach. - Uses Darknet-53 backbone achieving 51.5% AP on COCO at 20 ms inference time. - Demonstrates real-time object detection on constrained hardware at competitive accuracy. - Provides foundational YOLO architecture upon which YOLOv8 iteratively improves. | Provides foundational YOLO methodology underpinning YOLOv8. The multi-scale feature pyramid is critical for beach surveillance where shore-mounted or elevated cameras capture subjects at highly variable scales, from close foreground to distant waterline, within the same surveillance frame. Understanding architectural evolution from YOLOv3 to v8 justifies the YOLOv8 selection and contextualises the performance improvements targeted. | Establishes the YOLO architecture lineage informing system design (D8). Understanding YOLOv3 to v8 evolution contextualises the >=25 FPS performance on beach thermal video and justifies anchor-free YOLOv8 for detecting fighting subjects at variable scales in coastal surveillance footage. Provides an older baseline for comparative evaluation, demonstrating architectural progress in the analysis report (D12). |

# Project Schedule

The project schedule covers all major phases from 16 January 2026 (project proposal submission) to 11 May 2026 (Viva Voce), spanning 16 weeks. On 20 February 2026 the project title was updated to 'Deep Learning and Visual Language Model (VLM) based Real-Time Fighting Detection on Beach Safety Management' following supervisor consultation. Phase 1 (planning and feasibility) was completed and the Planning Review submitted on 21 February 2026. Phases 2–7 cover literature review, thermal silhouette dataset preparation, YOLOv8 + VLM AI agent model development, chatbot integration, evaluation, and dissertation writing through to submission (8 May 2026) and Viva Voce (11 May 2026).

## Table 1: Effort

The project has been decomposed from major tasks into sub-tasks, identifying deliverables and deadlines

| Task Id | Task Name | Start | Deadline | Hours | Deliverable |
| --- | --- | --- | --- | --- | --- |
| 1.0 Planning and Feasibility Analysis Phase |  |  |  |  |  |
| 1.1 | Research of papers and journals on beach safety systems, fighting detection, Visual Language Models, AI agents in surveillance, thermal/silhouette privacy rendering and chatbot-driven tracking; eliciting of gaps worthy of investigation | 16th January, 2026 | 22nd January, 2026 | 18 | D1: Collation of summary reviews and gap identifications in the surveillance AI domain |
| 1.2 | Proposal to supervisor and preliminary project feasibility assessment; confirm scope of beach safety VLM-based fighting detection system including AI agent, thermal rendering and chatbot components; confirm research question and practical outcomes | 23rd January, 2026 | 29th January, 2026 | 10 | D2. First draft of project specifications and proposal report |
| 1.3 | Definition of research aim, objectives, and scope for beach safety management system; produce SMART objectives covering fighting detection, VLM reasoning, thermal silhouette privacy, AI agent and chatbot tracking; confirm with supervisor | 30th January, 2026 | 05th February, 2026 | 20 | D3. Report of research aim and SMART objectives |
| 1.4 | Dataset identification (UCF-Crime, RWF-2000 and beach-specific supplements) and first blueprint for project design; confirm thermal silhouette rendering approach and document dataset selection rationale | 06th February, 2026 | 12th February, 2026 | 8 | D4. Project plan and dataset acquisition report |
| 1.5 | Project hardware and software requirements for VLM integration (GPU VRAM for LLaVA/CLIP), risks identification (VLM hallucination, thermal rendering accuracy, chatbot latency) and mitigation strategies; document environment and contingency plan | 13th February, 2026 | 19th February, 2026 | 10 | D5. Hardware/software itinerary, risk assessment and mitigation plan |
| 1.6 | Final draft for Planning Review composition upon clearance with supervisor; submit Planning Review | 19th February, 2026 | 21st February, 2026 | 10 | D6. Planning Review report submission |
| 2.0 Literature Review & Research (mapped to Objective 1) |  |  |  |  |  |
| 2.1 | Collation of gathered related literature from Phase 1; synthesise 10+ papers on beach safety, fighting detection, VLM/LLaVA/CLIP, thermal anonymisation, AI agents and chatbot tracking to produce annotated bibliography | 20th February, 2026 | 05th March, 2026 | 20 | D7: Annotated bibliography with gap analysis |
| 2.2 | Synthesis of summary findings and systematic review; confirm full system architecture (YOLOv8 + VLM AI agent + thermal renderer + chatbot) with supervisor; produce architecture specification documenting component interfaces and data flow | 06th March, 2026 | 12th March, 2026 | 12 | D8: Architecture specification document with systematic review |
| 3.0 Data Acquisition & Preprocessing (mapped to Objective 2) |  |  |  |  |  |
| 3.1 | Download UCF-Crime and RWF-2000 datasets plus beach-specific supplementary video sources; set up Python/PyTorch/OpenCV/LLaVA development environment and verify GPU access and VRAM capacity for VLM inference | 20th February, 2026 | 05th March, 2026 | 10 | D9: Configured environment and raw dataset |
| 3.2 | Preprocess video data: frame extraction, resizing, normalisation; implement thermal-inspired silhouette rendering pipeline using YOLOv8 pose estimation and OpenCV to convert raw beach frames into anonymised warm body-shape representations; apply class balancing and augmentation | 06th March, 2026 | 12th March, 2026 | 15 | D10: Cleaned and preprocessed dataset |
| 3.3 | Annotate fighting clips on thermal-rendered frames; perform 70/15/15 train/val/test split on anonymised dataset; validate for data leakage between splits; verify thermal rendering preserves action-discriminative pose information | 13th March, 2026 | 19th March, 2026 | 18 | D11: Annotated dataset with split scripts |
| 4.0 Model Development & Training (mapped to Objective 3) |  |  |  |  |  |
| 4.1 | Implement and fine-tune baseline YOLOv8 fighting detection model on thermal-rendered beach dataset; integrate with LLaVA or CLIP as the VLM AI agent providing scene-level contextual reasoning about detected events | 20th March, 2026 | 02nd April, 2026 | 25 | D12: Trained baseline model and training logs |
| 4.2 | Implement temporal extension (LSTM or RT-DETR) for improved sequential action modelling on beach footage; design and implement the AI agent pipeline connecting YOLOv8 detections to VLM scene reasoning and alert generation | 03rd April, 2026 | 09th April, 2026 | 20 | D13: Trained temporal model and comparison scripts |
| 4.3 | Hyperparameter tuning and full system optimisation; implement natural language chatbot interface using LangChain or similar framework enabling operators to query tracking (e.g. 'track person in red shorts'); achieve mAP@0.5 ≥ 0.75 and ≥ 25 FPS on 720p beach video | 10th April, 2026 | 16th April, 2026 | 15 | D14: Optimised model weights and performance report |
| 5.0 Evaluation & Ethical Review (mapped to Objectives 4 and 5) |  |  |  |  |  |
| 5.1 | Evaluate full system on beach test set: Precision, Recall, F1, mAP@0.5, FPS and false positive rate for detection; VLM response accuracy and chatbot query resolution rate; visualise thermal silhouette detections on sample beach video clips | 17th April, 2026 | 23rd April, 2026 | 15 | D15: Quantitative evaluation report with visualisations |
| 5.2 | Conduct fairness and bias audit using AIF360 or Fairlearn across demographics, lighting conditions (direct sunlight, dusk, shade) and crowd densities; validate thermal silhouette rendering effectiveness at preserving privacy; produce GDPR-aligned ethics impact summary | 17th April, 2026 | 23rd April, 2026 | 10 | D16: Ethics impact summary with audit results |
| 5.3 | Compare full system results against at least one published baseline; document and annotate failure cases on thermal-rendered beach video frames; assess VLM hallucination rate and chatbot tracking accuracy on held-out test scenarios | 24th April, 2026 | 30th April, 2026 | 8 | D17: Comparative analysis and failure case report |
| 6.0 Prototype Development (mapped to Objective 6) |  |  |  |  |  |
| 6.1 | Build real-time beach safety inference pipeline integrating YOLOv8 detection, thermal silhouette renderer, VLM AI agent and DeepSort tracker with OpenCV for live or recorded beach video processing | 17th April, 2026 | 23rd April, 2026 | 18 | D18: Real-time inference Python script |
| 6.2 | Develop Gradio/Streamlit beach safety dashboard with thermal silhouette overlays, bounding boxes, confidence scores and alert triggers; integrate natural language chatbot panel for operator tracking queries with real-time VLM-powered tracking responses | 24th April, 2026 | 30th April, 2026 | 15 | D19: Working prototype demo application |
| - Dissertation Writing & Submission |  |  |  |  |  |
| 7.1 | Write literature review and methodology dissertation chapters, running concurrently with model development from Week 10 | 20th March | 16th April, 2026 | 25 | D20: Draft literature review and methodology chapters |
| 7.2 | Write results, evaluation, discussion and ethical considerations dissertation chapters following model evaluation completion | 17th April, 2026 | 30th April, 2026 | 20 | D21: Draft results and discussion chapters |
| 7.3 | Final proofreading, appendices compilation, reference list completion and Viva presentation slide preparation | 01st May, 2026 | 07th May, 2026 | 20 | D22: Complete dissertation document and Viva slides |
| 7.4 | Submit final dissertation via Canvas (8 May 2026) and deliver Viva Voce presentation (11 May 2026) | 08th May, 2026 | 11th May, 2026 | 10 | D23: Submitted dissertation and Viva Voce |

## Table 2: Deliverables

The table here presents the project deliverables in chronological. Deliverable numbers included for easy referencing as may be seen in other parts of the document

| Del. No. | Name | Deadline |
| --- | --- | --- |
| D1 | Collation of summary reviews and gap identifications in surveillance AI domain | 22nd January, 2026 |
| D2 | First draft of project specifications and proposal report | 29th January, 2026 |
| D3 | Report of research aim and SMART objectives | 05th February, 2026 |
| D4 | Project plan and dataset acquisition report | 12th February, 2026 |
| D5 | Hardware/software itinerary, risk assessment and mitigation plan | 19th February, 2026 |
| D6 | Planning Review report submission | 21st February, 2026 |
| D7 | Annotated bibliography with research gap analysis (10+ papers) | 05th March, 2026 |
| D8 | Architecture specification document with systematic review | 12th March, 2026 |
| D9 | Configured development environment (PyTorch/OpenCV/LLaVA) and raw beach dataset acquired | 05th March, 2026 |
| D10 | Thermal-rendered beach dataset with augmentation and class balancing | 12th March, 2026 |
| D11 | Annotated dataset with validated 70/15/15 train/val/test split scripts | 19th March, 2026 |
| D12 | Trained baseline YOLOv8 + VLM AI agent model and training logs | 02nd April, 2026 |
| D13 | Trained temporal extension model (LSTM/RT-DETR) and comparison scripts | 09th April, 2026 |
| D14 | Optimised model weights, chatbot interface and performance report | 16th April, 2026 |
| D15 | Quantitative evaluation report with detection metrics, VLM accuracy, chatbot resolution rate and visualisations | 23rd April,2026 |
| D16 | Ethics impact summary with bias audit, thermal privacy validation and GDPR compliance evidence | 23rd April, 2026 |
| D17 | Comparative analysis report and annotated failure case documentation | 30th April, 2026 |
| D18 | Real-time beach safety inference pipeline (YOLOv8 + VLM + thermal renderer + DeepSort) | 23rd April, 2026 |
| D19 | Working Gradio/Streamlit beach safety prototype with chatbot tracking interface | 30th April, 2026 |
| D20 | Draft literature review and methodology dissertation chapters | 16th April, 2026 |
| D21 | Draft results, evaluation and discussion dissertation chapters | 30th April, 2026 |
| D22 | Complete dissertation document and Viva Voce presentation slides | 07th May, 2026 |
| D23 | Submitted dissertation and Viva Voce delivered | 11th May, 2026 |

## Table 3: Milestones

The table below in consonance with the heading, presents the project milestones in chronological order and how they can be measured to affirm whether or not they were achieved.

| Milestone | Name | Deadline | Evidence |
| --- | --- | --- | --- |
| M1 | Planning & Feasibility Phase Complete - Planning Review Submitted | 21th February, 2026 | All Phase 1 planning deliverables completed (D1-D5); Planning Review submitted on Canvas (D6); supervisor sign-off on project scope, research question and objectives confirmed |
| M2 | Literature Review and Full System Architecture Confirmed | 12th March, 2026 | Annotated bibliography on beach safety, VLM and thermal rendering (D7) reviewed by supervisor; architecture specification (D8) confirming YOLOv8 + VLM AI agent + thermal renderer + chatbot pipeline signed off by supervisor |
| M3 | Thermal Rendered Dataset Prepared and Environment Verified | 19th March, 2026 | Configured Python/PyTorch/OpenCV/LLaVA environment with GPU VRAM verified (D9); thermal silhouette rendered beach dataset (D10) and annotated dataset with 70/15/15 split (D11) reviewed by supervisor; privacy rendering validated |
| M4 | Model Trained and Performance Targets Met | 16th April, 2026 | Trained baseline YOLOv8 model (D12) and temporal extension model (D13) achieving mAP@0.5 >= 0.75 and >= 25 FPS on 720p video; optimised weights and performance report (D14) signed off by supervisor |
| M5 | Evaluation Complete and Beach Safety Prototype Demonstrated | 30th April, 2026 | Full evaluation report covering detection, VLM and chatbot metrics (D15); thermal rendering privacy validation and GDPR ethics summary (D16); comparative analysis (D17); beach safety prototype with chatbot dashboard (D18-D19) demonstrated to supervisor on recorded beach video at >= 25 FPS |
| M6 | Dissertation Submitted and Viva Voce Delivered | 11th May, 2026 | Complete dissertation and Viva slides (D22) submitted on Canvas by 8 May 2026; Viva Voce presentation successfully delivered on 11 May 2026; all project work evidenced (D23) |

## Table 4: Outline Schedule / Gantt chart

The chart below spells out the timeline for each major Task and Objective; as captured in the effort table above, with related deliverables and milestones. Under the months are number of weeks for the execution of the project according to the specific months.

|  | January 2026 |  |  | February 2026 |  |  |  |  | March 2026 |  |  |  |  |  | April 2026 |  |  |  |  | May 2026 |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 1 | 2 | 3 |  | 4 | 5 | 6 | 7 |  | 8 | 9 | 10 | 11 | 12 |  | 13 | 14 | 15 | 16 |  | 17 | 18 |
| Major Task 1 | 1.0 Planning and Feasibility Analysis Phase (M1) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 | D1 | D1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 2 |  | D2 | D2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 3 |  |  | D3 |  | D3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 4 |  |  |  |  | D4 | D4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 5 |  |  |  |  |  | D5 | D5 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 6 |  |  |  |  |  |  | D6/M1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Major Task 2 | 2.0 Literature Review & Research (M2) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  | D7 | D7 |  | D7 |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  | D8 | D8/M2 |  |  |  |  |  |  |  |  |  |  |  |
| Major Task 3 | 3.0 Data Acquisition & Preprocessing (M3) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  | D9 | D9 |  | D9 |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  | D10 |  | D10 |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  | D11 | D11/M3 |  |  |  |  |  |  |  |  |  |  |
| Major Task 4 | 4.0 Model Development & Training (M4) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  | D12 | D12 | D12 |  |  |  |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  | D13 |  | D13 |  |  |  |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D14 | D14/M4 |  |  |  |  |  |
| Major Task 5 | 5.0 Evaluation & Ethical Review (M5) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D15 | D15 |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D16 | D16 |  |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D17 | D17/M5 |  |  |  |
| Major Task 6 | 6.0 Prototype Development (M5) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D18 | D18 |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D19 | D19/M5 |  |  |  |
| Major Task 7 | 7.0 Dissertation Writing & Submission (M6) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sub Task 1 |  |  |  |  |  |  |  |  |  |  |  | D20 | D20 | D20 |  | D20 | D20 |  |  |  |  |  |
| Sub Task 2 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D21 | D21 | D21 |  |  |  |
| Sub Task 3 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D22 |  | D22 |  |
| Sub Task 4 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | D23 | D23/M6 |

# Evaluation Plan

| Objective | Evaluation Approach | Evidence |
| --- | --- | --- |
| 1. By Week 3, synthesise 10+ papers on beach safety, fighting detection, VLM/LLaVA/CLIP, AI agents, thermal privacy rendering and chatbot tracking, producing an annotated bibliography identifying research gaps. | Verify minimum 10 entries in annotated bibliography, each with summary, relevance to research question and gap analysis. Assessed against Harvard referencing standards and confirmed by supervisor. | Annotated bibliography (D7); supervisor sign-off; architecture specification showing how literature informed design choices (D8). |
| 2. By Week 5, prepare a thermal-rendered beach video dataset of at least 600-1,000 clips with labelled fighting events from UCF-Crime and RWF-2000, with silhouette anonymisation applied. | Confirm dataset size via file count and class distribution summary. Validate annotation quality by reviewing a random 50-clip sample. Confirm 70/15/15 split integrity with no data leakage. | Cleaned labelled dataset (D10); annotation files and split scripts (D11); class distribution table; no-overlap validation log. |
| 3. By Week 7, train a model achieving mAP@0.5 of 0.75–0.80 and ≥ 25 FPS on 720p video. | Evaluate on held-out test set reporting mAP@0.5, Precision, Recall and F1-score. Measure FPS on 720p video. Compare baseline vs. temporal model performance. | Training logs and performance metrics report (D12–D14); model weights in repository; FPS measurement scripts; baseline vs. optimised comparison table. |
| 4. By Week 9, evaluate using Precision, Recall, F1, FPS and false positive rate, comparing against at least one published baseline. | Run full evaluation pipeline on test set for all metrics. Systematically compare against one or more published baselines from literature. Document and analyse failure cases with annotated frames. | Evaluation report (D15) with comparison table and metric plots; visualised detection outputs; failure case analysis (D17) with annotated video frames. |
| 5. By Week 10, conduct a fairness and bias audit using at least one tool and produce an ethics impact summary with GDPR-compliant mitigation steps. | Apply AIF360 or Fairlearn across demographic subgroups, lighting conditions and crowd densities. Validate mitigation steps by measuring their effect on fairness metrics before and after intervention. | Ethics impact summary (D16) with bias audit outputs and fairness metric comparison; evidence of GDPR-aligned anonymisation in preprocessing scripts (D10). |
| 6. By Week 11, build and demonstrate a beach safety prototype integrating YOLOv8, VLM AI agent, thermal renderer and natural language chatbot for operator tracking queries. | Demonstrate prototype to supervisor using live webcam or pre-recorded test video. Verify bounding boxes, labels, confidence scores and alerts display correctly. Measure FPS during live demo to confirm ≥ 25 FPS. | Working prototype demo application (D19) and real-time inference script (D18); screen recording of live demonstration; supervisor sign-off; annotated screenshots of detection outputs. |

# Social, Ethical, Legal and Professional issues

## Social, Ethical, Legal and Professional Issues Table

| Social issues | Automating beach fighting detection improves public safety but risks dignity violations due to swimwear. Thermal "warm shape" abstraction mitigates this by anonymizing bodies. Privacy risks from the AI tracking chatbot are controlled via strict operator access, ensuring the system functions solely as a socially responsible decision-support tool. |
| --- | --- |
| Ethical issues | Using public datasets requires University ethical approval. Thermal abstraction ensures partially unclothed subjects remain unidentifiable. To mitigate VLM hallucination and bias, outputs are audited, and chatbot usage is restricted to authenticated operators. Transparent reporting of false-positive rates prevents overreliance on automated detections. |
| Professional issues | Aligning with ACM ethical principles, the project integrates privacy-by-design via thermal abstraction. Professional integrity is maintained through Git version control, proper citation, and regular supervisor reviews. A "human-in-the-loop" design ensures operational decisions remain strictly with authorized security personnel, avoiding autonomous harm. |
| Legal Issues | The system complies with UK GDPR and the EU AI Act by preventing real-time biometric identification. Thermal abstraction enforces data minimization, and chatbot tracking enforces purpose limitation. Data is stored securely, retained only during the project, and open-source tools comply with respective licenses. |

## Ethics Approval

Ethical approval will be applied for through the University of Sunderland Research Ethics Committee online system (https://www.sunderland.ac.uk/more/research/research-governance-integrity/ethics/apply-ethical-review/). As the project uses publicly available, anonymised datasets with no direct contact with human participants. Any approval documentation will be included as an appendix.

# References

Evany Anne, M. and Sivakumaran, N. (2025) 'An intelligent crime surveillance video system for real-time applications', Procedia Computer Science, 260, pp. 635–644. https://doi.org/10.1016/j.procs.2025.03.242 [Accessed: 12 January 2026].

Fatima, K. and Ahmed, M. R. (2025) 'Real-time crowd crime and violence detection using deep learning-based face recognition and object detection', International Journal of Scientific Research in Engineering & Technology, 5(4), pp. 20–23. https://doi.org/10.59256/ijsreat.20250504004 [Accessed: 11 January 2026].

Jocher, G., Chaurasia, A. and Qiu, J. (2023) Ultralytics YOLOv8 [Software]. Version 8.0.0. Available at: https://github.com/ultralytics/ultralytics [Accessed: 15 January 2026].

Ojha, R. R., Chawdary, H. and Saraswat, S. (2025) 'Enhancing public safety: real-time violence detection and notification system', Procedia Computer Science, 258, pp. 2988–2995. https://doi.org/10.1016/j.procs.2025.04.558 [Accessed: 12 January 2026].

Qi, B., Wu, B. and Sun, B. (2025) 'Automated violence monitoring system for real-time fistfight detection using deep learning-based temporal action localisation', Scientific Reports, 15(1), article 29497. https://doi.org/10.1038/s41598-025-12531-4 [Accessed: 10 January 2026].

Redmon, J. and Farhadi, A. (2018) 'YOLOv3: An incremental improvement', arXiv preprint arXiv:1804.02767. Available at: https://arxiv.org/abs/1804.02767 [Accessed: 14 January 2026].

Solak, S., Cetin, B. and Ucar, M. H. B. (2025) 'Real-time theft detection in urban surveillance: a comparative analysis of YOLO-based approach', Journal of Engineering Research. https://doi.org/10.1016/j.jer.2025.11.009 [Accessed: 13 January 2026].

Sultani, W., Chen, C. and Shah, M. (2018) 'Real-world anomaly detection in surveillance videos', Proceedings of the IEEE Conference on Computer Vision and Pattern Recognition (CVPR), pp. 6479–6488. https://doi.org/10.1109/CVPR.2018.00678 [Accessed: 10 January 2026].

Tran, D., Bourdev, L., Fergus, R., Torresani, L. and Paluri, M. (2015) 'Learning spatiotemporal features with 3D convolutional networks', Proceedings of the IEEE International Conference on Computer Vision (ICCV), pp. 4489–4497. https://doi.org/10.1109/ICCV.2015.510 [Accessed: 15 January 2026].

Verma, A. (2025) 'Real-time violence detection in surveillance streams', SSRN. Available at: https://papers.ssrn.com/sol3/papers.cfm?abstract_id=5326645 [Accessed: 11 January 2026].